## Slide 1
Churn / Propensity Model – Current Position
Objective: predict which accounts are likely to churn / not be retained, so retention actions can be prioritised earlier.
What is the goal?
Predict accounts likely to churn / not be retained.
What kind of problem is this?
Supervised learning classification: the model learns from past examples where the outcome is known.
Where are we now?
Foundation / POC stage — not full ML development yet.
What has been done so far?
Data exploration, feature feasibility, model evaluation POC, and MLOps POC setup.
What is pending?
Full ML development depends on cleansed / silver-layer data availability.
YOU ARE HERE
Foundation / POC
Exploring feasibility, comparing models, and setting up MLOps capability
Full development starts after cleansed / silver-layer data is available.
Status view

## Slide 2
Current Status and Path Forward
Completed
Exploratory data analysis across key sources: Sonata ODS, Salesforce, Behavioural dataset, Qualtrics.
Potential churn-driver fields identified and assessed for ML suitability.
Model evaluation POC completed using SonataODS DEV data.
Five candidate classification models trained, evaluated and compared.
In Progress
Databricks MLOps capability POC.
Experiment tracking and run history.
Model versioning and governance approach.
Deployment readiness assessment.
Pending / Next
Cleansed / silver-layer data availability.
Production data profiling and quality checks.
Feature engineering and feature selection.
Full ML development and prediction output design.
Positioning: current work is de-risking the ML approach before full development begins on governed, cleansed data.
Status view